TEAM EXECUTION PLAN

Car Crash Traffic Racer 2D

Development Guide, GitHub Workflow & Role Breakdown

| Field | Details |
| --- | --- |
| Team Members | Noor ¦ Hala ¦ Rawan ¦ Manar |
| Project | Car Crash Traffic Racer 2D |
| Phase | Stage 2 — Full Implementation |
| Final Deadline | May 9, 2026 |

Computer Graphics Course  |  Spring 2026

# 1. Project Overview & Team Summary

This document is the complete execution plan for the Car Crash Traffic Racer 2D project. It covers daily tasks per team member, the GitHub repository structure, how to run the project locally, the team collaboration workflow, and how final artwork replaces placeholder graphics without breaking any code.

Think of this document as your team instruction manual. Read it carefully, follow the steps in order, and refer back to it whenever you are unsure what to do next.

| Noor | Hala | Manar | Rawan |
| --- | --- | --- | --- |
| 2D Artist | 3D Artist | Logic & Physics | UI & Environment |

# 2. GitHub Repository Structure

The repository is organized so every team member knows exactly where their files belong. Below is the complete folder and file structure your team should use.

| 📁 CarCrashProject/ | Root of the entire project |
| --- | --- |
| 📁 assets/ | All image and graphic files |
| 🖼 player_car.png | Player car sprite (Noor or Hala) |
| 🖼 enemy_car.png | Traffic car sprite (Noor or Hala) |
| 🖼 road_tile.png | Road background tile (Rawan) |
| 📁 client/ | All front-end code |
| 📄 index.html | Main HTML entry point (Rawan) |
| 📄 style.css | All CSS styles (Rawan) |
| 📄 game.js | Main game engine — Noor merges here |
| 📄 collision.js | Manar collision and score logic |
| 📄 road.js | Rawan scrolling road and spawner |
| 📁 server/ | Multiplayer backend — Noor bonus |
| 📄 server.js | Node.js WebSocket server |
| 📄 package.json | Node.js dependencies |
| 📄 README.md | How to run the project |
| 📄 .gitignore | Files to NOT upload to GitHub |

Important rule: each team member only edits files in their own area.

# 3. How to Run the Project Locally

Follow these steps in order. Written for complete beginners.

## 3.1  What You Need to Install First

STEP 1 — Install VS Code

- Go to https://code.visualstudio.com and download VS Code for your operating system.

- Run the installer and follow on-screen instructions. Leave all default options.

- Open VS Code after installation.

STEP 2 — Install Live Server Extension (for running without Node.js)

- Inside VS Code, click the Extensions icon on the left sidebar (4 squares).

- In the search box, type Live Server.

- Click Install on the extension by Ritwick Dey.

STEP 3 — Install Node.js (only needed for the multiplayer server)

- Go to https://nodejs.org and download the LTS version.

- Run the installer and leave all default options.

- Verify in VS Code terminal: type  node --version  and you should see a version number like v20.x.x

STEP 4 — Install Git

- Go to https://git-scm.com and download Git for your OS.

- Run the installer. When asked about default editor, choose VS Code.

- Verify: open terminal and type  git --version  — you should see a version number.

## 3.2  Opening the Project in VS Code

- Open VS Code.

- Go to File > Open Folder and select your CarCrashProject folder.

- All project files appear in the left sidebar.

## 3.3  Running the Game Without Multiplayer (Manar and Rawan use this daily)

- In the VS Code Explorer, right-click on client/index.html

- Select Open with Live Server from the menu.

- Your browser opens automatically and shows the game.

- Every time you save a file (Ctrl+S), the browser refreshes automatically.

## 3.4  Running the Multiplayer Server (Noor Only)

- Open a terminal in VS Code: Terminal > New Terminal.

- Navigate to server folder: cd server

- Install packages (first time only): npm install

- Start the server: node server.js

- You should see: Server running on port 8080

- Now open the game using Live Server as in Step 3.3.

## 3.5  How to Test the Game

- Open the game in the browser using Live Server.

- Press F12 to open developer tools, then click the Console tab.

- Errors appear in red. Share screenshots of any errors with Noor.

- If multiplayer test is included, you should see: SUCCESS: The game is connected to Noor server!

- Test each feature as you complete it. Do not wait until everything is done.

# 4. GitHub Team Collaboration Workflow

## 4.1  Setting Up the Repository (Noor Does This Once)

- Create a free account at https://github.com if you do not have one.

- Click the green New button to create a new repository. Name it CarCrashProject.

- Set it to Private, check Add a README file, then click Create repository.

- Go to Settings > Collaborators and invite Hala, Rawan, and Manar by their GitHub usernames.

- Each team member gets an email invitation — they must accept it to access the repo.

- Create the folder structure from Section 2 and upload initial empty files.

## 4.2  Cloning the Repository (All Team Members Do This Once)

Everyone does these steps on their own computer

- Open VS Code.

- Open a terminal: Terminal > New Terminal.

- Navigate to where you want the project: cd Desktop

- Copy the repository URL from GitHub (green Code button > HTTPS tab).

- Type in terminal: git clone https://github.com/noor/CarCrashProject.git

- The project folder downloads to your computer.

- Open this folder in VS Code: File > Open Folder.

## 4.3  Branch Strategy

A branch is like your personal copy of the project. Make changes in your branch, then merge into main when ready. Never work directly on main.

| Branch Name | Member | Purpose |
| --- | --- | --- |
| main |  | Final clean code only — Noor merges into this |
| dev-noor | Noor | Assets, game.js, player movement, multiplayer |
| dev-hala | Hala | 3D render exports and sprite delivery |
| dev-rawan | Rawan | collision.js and scoring logic |
| dev-manar | Manar | road.js, HTML, and CSS |

## 4.4  Daily Git Workflow — 5 Steps Every Day

Do these 5 steps in order every time you sit down to work on the project.

Step 1 — Get the latest code BEFORE you start

git checkout dev-yourname

git pull origin main

Step 2 — Work on your code and save files with Ctrl+S

Step 3 — Upload your changes to GitHub

git add .

git commit -m "Describe what you did here"

git push origin dev-yourname

The message in quotes should describe your change. Example: Add AABB collision detection function

Step 4 — Tell Noor your work is ready to merge

Step 5 — Noor merges the branch into main (Noor only)

git checkout main

git pull origin dev-rawan

git push origin main

Noor tests the game after every merge. If something breaks, Noor contacts that team member immediately.

# 5. Daily Task Plans by Team Member

Each team member has specific tasks broken into daily actions. The timeline runs April 19 to May 8 — three weeks before the May 9 submission.

| Noor — 2D Artist |  |
| --- | --- |

Noor creates placeholder art, sets up the main game loop, integrates all code, and handles the multiplayer bonus. She is the gatekeeper of the main branch.

Project Setup and Skeleton

- Create the GitHub repository and invite all team members (follow Section 4.1 exactly).

- Create all folders and empty files according to the structure in Section 2.

- Write the initial gameState object in game.js: screen, speed, score, bestScore, isPaused.

- Write the loadAssets() function to load PNG images using placeholder file paths for now.

- Write the main game loop using requestAnimationFrame() calling update() and draw() each frame.

- Test that the page loads without errors in browser console (press F12 to check).

- Push the skeleton code to GitHub on the main branch.

Placeholder Art and Player Movement

- Create 3 simple placeholder PNG images: red box 50x100px for player, blue box 50x100px for enemy, gray rectangle for road.

- Save as player_car.png, enemy_car.png, and road_tile.png inside the assets/ folder.

- Update loadAssets() to load these placeholder files.

- Implement player car left and right keyboard movement using keydown and keyup event listeners.

- Add boundary clamping so the car cannot move outside the road edges.

- Draw the player car with ctx.drawImage(assets.playerCar, x, y, 50, 100).

- Test: the red placeholder box should appear on screen and move left and right with arrow keys.

Touch Controls and Pause

- Add touch event listeners (touchstart, touchend) so the game works on mobile browsers.

- Add a pause button to the canvas HUD area.

- Implement the isPaused toggle: stop update() logic when paused, but keep drawing.

- Draw a semi-transparent overlay with the text PAUSED when the game is paused.

- Test on both desktop keyboard and mobile browser touch.

Integration and WebSocket Setup

- Pull Rawan branch dev-rawan and integrate collision.js and score system into game.js.

- Pull Manar branch dev-manar and integrate road.js and the traffic spawner.

- Test the full game loop: road scrolls, traffic spawns, collision triggers game over, score counts.

- Fix any bugs that appear after merging.

- Begin WebSocket multiplayer: run npm install ws in the server folder, write basic server.js that logs a connection message.

- Test: the success connection message should appear in browser console.

Asset Swap - Replace Placeholders

- Receive final PNG sprites from Hala (3D rendered car).

- Copy final files into assets/ folder, replacing placeholder PNGs. Keep the EXACT SAME filenames.

- Verify no code changes are needed because drawImage() already uses the correct file paths.

- Test all game screens visually: the game should now show real artwork instead of colored boxes.

- Adjust width and height values in drawImage() if the car looks too big or too small.

Multiplayer, Polish, and Testing

- Complete multiplayer: broadcast player position from each client to server, relay to the other player.

- Render the second player car on screen using a different sprite or color.

- Handle disconnection gracefully with a message if the other player leaves.

- Final visual polish: crash effect, smooth movement, optional audio.

- Test on at least 2 different devices and 2 browsers (Chrome and Firefox).

- Write README.md explaining how to run the project.

- Remove all console.log test messages. Ensure no errors appear in browser console.

- Submit on Moodle before May 9.

| Hala — 3D Artist |  |
| --- | --- |

Hala creates 3D car models in Blender and renders them as 2D top-down PNG images. She delivers final files to Noor for integration into the game.

Blender Setup and Reference Study

- Download and install Blender from https://www.blender.org (it is completely free).

- Watch a 15-minute beginner tutorial on creating a simple car in Blender. Search YouTube: Blender simple car top view.

- Study reference images of top-down car views to understand the angle and proportions needed.

- Create a new Blender project and save it as player_car.blend in a local folder.

- Begin blocking out the basic car shape using a cube as the starting geometry.

Model the Player Car

- Complete the player car 3D model. A clean recognizable car silhouette is sufficient.

- Apply a solid red material to the car body.

- Set up the camera: go to Camera Properties, change type to Orthographic, position it directly above the car.

- Set render resolution to 200x350 pixels in Output Properties.

- Enable transparent background: in Render Properties, check Transparent under Film.

- Render the image: Render > Render Image. Save as player_car.png with transparent background.

Model the Enemy Traffic Car

- Create a variation of the car model for the enemy traffic car.

- Apply a gray or white material to distinguish it from the player car.

- Render with same settings: orthographic top-down, 200x350px, transparent background.

- Save as enemy_car.png.

- Create at least one additional car variant (wider truck) if time allows.

Deliver Assets to Noor

- Export final PNG files: player_car.png and enemy_car.png.

- upload directly to GitHub assets/ folder.

- Review the game running with your assets. If proportions look wrong, re-render at the corrected size.

- If time allows, create a simple coin or bonus item graphic as an extra asset.

Support and Refinement

- If assets look stretched or pixelated in the game, re-export at higher resolution (400x700px).

- Help test the game visually on different screen sizes.

| Manar — Logic & Physics |  |
| --- | --- |

Manar handles all game logic: collision detection, the scoring system, and persistent best score storage. Her code lives in collision.js and gets integrated by Noor.

Understand the Codebase

- Clone the repository from GitHub following the instructions in Section 4.2.

- Open the project in VS Code and run it with Live Server.

- Read through game.js carefully to understand the gameState object and how the game loop works.

- Create the file client/collision.js. Add a comment at top: // Manar - Collision Detection and Score System.

AABB Collision Detection

- In collision.js, write the function checkCollision(player, enemy) that returns true if the two rectangles overlap.

- The overlap condition: playerX < enemy.x + enemy.width AND playerX + player.width > enemy.x AND playerY < enemy.y + enemy.height AND playerY + player.height > enemy.y.

- Write checkAllEnemies(enemies, player) that loops through the enemies array and calls handleGameOver() if any collision is found.

- Test: create two fake overlapping rectangles, call checkCollision(), console.log the result. It should print true.

Game Over Trigger and Score System

- Write handleGameOver() that changes gameState.screen to GAMEOVER.

- Write increaseScore(): gameState.score += Math.floor(gameState.speed * 0.5). Call this every frame.

- Write saveBestScore(): if score is greater than bestScore, update bestScore and save to localStorage.

- Write loadBestScore(): read bestScore from localStorage on game start.

- Add a gameState.isOver flag to prevent handleGameOver() from triggering more than once per collision.

Integrate and Test

- Push collision.js to branch dev-Manat

- After integrates, test: drive into an enemy car and verify game over triggers correctly.

- Verify score increases during gameplay and best score saves after game over.

- Test: close browser, reopen game, verify best score is still displayed (loaded from localStorage).

- Verify score resets to 0 when the player clicks restart.

Testing and Code Cleanup

- Test edge case: what happens if two enemies hit the player at the same time? Game over should trigger only once.

- Write clear comments on every function explaining what it does, for the final submission.

- Be available to help debug any score or collision issues during final testing.

| Rawan — UI & Environment |  |
| --- | --- |

Rawan builds everything the player sees besides the car: the road, traffic spawner, start screen, and game over screen. Her code lives in road.js, index.html, and style.css.

Setup and HTML Structure

- Clone the repository from GitHub following the instructions in Section 4.2.

- Open client/index.html and write basic HTML: DOCTYPE, html, head, and body tags.

- Add a canvas element in body: canvas id="gameCanvas" width="400" height="700".

- Link style.css in the head and game.js at the bottom of body.

- In style.css, center the canvas on a dark background.

- Open with Live Server and verify a black canvas appears centered on the page.

Scrolling Road

- Create client/road.js. Add a comment at top: // Rawna - Scrolling Road and Traffic Spawner.

- Write the variable roadY = 0 to track scroll position.

- Write drawRoad(ctx): draw two gray rectangles at roadY and at roadY minus canvasHeight. This creates the infinite tile effect.

- Write updateRoad(): roadY += gameState.speed. When roadY reaches canvasHeight, reset it to 0.

- Draw dashed white lane lines on top of the road in drawRoad().

- Draw colored side panels on left and right to show road boundaries.

- Test: the road should scroll downward continuously when the game is in PLAYING state.

Traffic Spawner

- In road.js, create the trafficVehicles array to hold all active enemy cars.

- Write spawnTraffic(): create a new enemy object with random lane x position, y = -100, width=50, height=100.

- Call spawnTraffic() every 90 frames using a spawnTimer counter variable.

- Write updateTraffic(): loop through trafficVehicles, increase y by speed, remove cars that go below canvasHeight.

- Write drawTraffic(ctx): loop through trafficVehicles and draw each one using ctx.drawImage().

- Test: enemy cars appear at the top and scroll down at the same speed as the road.

Start Screen and Game Over Screen

- In index.html and style.css, design the Main Menu overlay: dark background, game title, PLAY button, best score.

- The PLAY button sets gameState.screen to PLAYING and hides the overlay.

- Design the Game Over overlay: GAME OVER text, final score, best score, RESTART button.

- The RESTART button resets score to 0, clears trafficVehicles, resets player position, sets screen to PLAYING.

- Style both screens with CSS to look clean and match the game color theme.

- Test the complete flow: Menu > Play > Game Over > Restart > Play again.

Responsive Design and Polish

- Add a CSS media query so the canvas scales correctly on smaller mobile screens.

- Add on-screen left and right buttons for mobile players who prefer buttons over swipe.

- Final visual review: ensure HUD (score, best score, pause button) is clearly visible during gameplay.

- Push final branch dev-rawan

# 6. How the Placeholder-to-Final Asset Swap Works

This is one of the most important concepts in the project. Understanding it will prevent mistakes that could break the game.

## 6.1  The Core Principle

The game draws images using this line:

ctx.drawImage(assets.playerCar, x, y, 50, 100);

The variable assets.playerCar is loaded at the start in loadAssets():

assets.playerCar = new Image();

assets.playerCar.src = "../assets/player_car.png";

The code does not care what the image looks like — it only cares about the FILE PATH. As long as a valid PNG file exists at that path, the game displays it correctly.

## 6.2  What This Means in Practice

During development, Noor places a simple red box PNG called player_car.png in the assets folder. The game shows this colored box.

When Hala delivers the final 3D-rendered PNG, Noor REPLACES the placeholder file with the final file — keeping the EXACT SAME FILENAME: player_car.png.

No code changes are needed at all. The game automatically shows the new artwork on the next reload because the file path did not change.

RULE: Always keep these exact filenames in the assets folder:

| Filename | Phase 1 — Placeholder | Phase 2 — Final Art |
| --- | --- | --- |
| player_car.png | Red box 50x100px (Noor draws) | Hala 3D rendered red car PNG |
| enemy_car.png | Blue box 50x100px (Noor draws) | Hala 3D rendered gray car PNG |
| road_tile.png | Plain gray rectangle | rawan road texture or Noor art |

## 6.3  What Noor Does on Asset Swap Day

- Receive player_car.png from Hala (the final 3D render).

- Delete the old placeholder player_car.png from the assets/ folder.

- Copy the new file into the same assets/ folder with the exact same name: player_car.png

- Reload the game in the browser — the new art appears automatically.

- If the car looks too big or too small, adjust the width and height values in the drawImage() call.

- Commit and push: git add .   then   git commit -m "Replace placeholders with final Hala assets"   then   git push origin dev-noor

## 6.4  Common Mistakes to Avoid

- DO NOT rename the final file. If Hala saves it as car_final_v2.png, rename it to player_car.png before placing it in assets/.

- DO NOT change the file path in game.js. The code always looks for ../assets/player_car.png — never change this line.

- DO NOT save as JPEG. JPEGs do not support transparent backgrounds. Always use PNG format.

- DO NOT forget to test after swapping. Always reload the game and check the console for errors after replacing any asset.

# 7. Quick Reference

| Git Command | What It Does |
| --- | --- |
| git clone [url] | Download the project to your computer for the first time |
| git checkout dev-name | Switch to your personal branch |
| git pull origin main | Get the latest updates from the main branch |
| git add . | Stage all changed files for committing |
| git commit -m "msg" | Save a snapshot of your work with a description |
| git push origin branch | Upload your changes to GitHub on your branch |
| git status | See which files you have changed |
| git log --oneline | See a short history of recent commits |

## Who Owns What

| Member | Files They Own | What They Build |
| --- | --- | --- |
| Noor | game.js, assets/, server/ | Game loop, player movement, asset loading, merge master, multiplayer |
| Hala | player_car.png, enemy_car.png | 3D car renders delivered as top-down transparent PNGs |
| Manar | client/collision.js | AABB collision detection, score system, localStorage |
| Rawan | index.html, style.css, road.js | HTML, CSS, scrolling road, traffic spawner, UI screens |

End of Team Execution Plan  —  Good luck and happy coding!